## Slide 1: Thesis Management
PROJECT PROPOSAL · WEB APPLICATIONS
A role-based web platform for the end-to-end management of the undergraduate thesis and graduation process
Fernando Chantera, Harolt Farinango, Mateo Pilaquinga
School of Mathematical and Computational Sciences · Yachay Tech University · October 2026
Notes: Introduce the team and the project. This proposal continues a database project from a previous course: we keep its database as the starting point, correct it, and build a production-ready web application on top of it.

## Slide 2: Graduating takes nine dependent steps and many people
CONTEXT
1
Topic registration and approval
2
Tutor and co-tutor assignment
3
Thesis I and Thesis II courses
4
Review by a committee of three
5
Similarity (plagiarism) check
6
Administrative requirements certified
7
Defense scheduling: room, date, jury
8
Oral defense and jury grades
9
Final grade and graduation
Steps 4–6 gate the defense, and internships, community engagement and English proficiency are required by national regulation (CES, 2023).
Thesis Management · Project Proposal
2
Notes: This is the process we have to support. Each step depends on the previous ones. The defense can only be scheduled when the committee is complete, the similarity check is accepted and all administrative requirements are certified. Several of those requirements come from the CES Reglamento de Régimen Académico, so the university must also be able to prove they were checked.

## Slide 3: Today the process runs on disconnected tools
PROBLEM
Memos
A separate system issues official letters
Rooms
An external tool books defense rooms
Clearances
Scattered modules validate requirements
Spreadsheets
Local files track calendars and juries
Result: manual consolidation, delays, inconsistent records, and no trace of who approved what, or when.
Thesis Management · Project Proposal
3
Notes: Staff consolidate information from four disconnected sources by hand. A single missed step, for example a missing clearance, can postpone a graduation by a whole academic period, and there is no audit trail to find out what happened.

## Slide 4: The inherited database is a foundation, not yet a product
PROBLEM
4
inconsistent versions of the same schema in the previous project
Rules are not enforced
Two main tutors, more than three reviewers, or a grade of 15 are all accepted
No security model
No users, no authentication, no role separation
Missing pieces
No audit history, no rooms, no pre-defense requirement checks
Thesis Management · Project Proposal
4
Notes: We reviewed everything the previous course left: documents, diagrams, the Power Architect model and the code. The schema exists in four versions that disagree with each other. In the one that actually runs, key rules are not enforced. So the problem is twofold: the institution needs a centralized system, and that system needs a sound data foundation. Our decision: keep the inherited database as the starting point and correct it through versioned migrations.

## Slide 5
GENERAL OBJECTIVE
Design, develop and deploy a secure, role-based web application that centralizes the thesis and graduation process, from topic registration to the final defense grade, on top of the corrected inherited database.
Notes: This is the general objective. The key words are “secure”, “role-based”, “centralizes” and “deploy”: the goal is a product in production, not a prototype.

## Slide 6: Six objectives, from data to deployment
SPECIFIC OBJECTIVES
1 · Rule-enforcing schema
The database guarantees one tutor, at most three reviewers and valid grades, through versioned migrations
2 · Secure REST API
Authentication and role-based authorization, with tutor and reviewer permissions derived per thesis
3 · Automated workflow
A thesis advances only when prerequisites are met, and defenses are free of room and jury conflicts
4 · Audit history
Every status change records who made it and when
5 · Interface and reports
Role-specific views, plus reports on tutor workload, grades by school and room availability
6 · Tested and deployed
Automated and functional tests, and deployment to production
Thesis Management · Project Proposal
6
Notes: The first three objectives are about correctness: data, security and workflow rules. The last three are about traceability, usability and putting the system in production.

## Slide 7: Why this project is worth building
JUSTIFICATION
Relevant
Errors cost postponed defenses and repeated paperwork. Regulation also demands proof that each requirement was checked.
Useful
One source of truth. Students see what is missing, professors act only on their theses, and staff schedule without conflicts.
Formative
It covers the full web-application life cycle with a real client, and it continues the previous course’s work instead of discarding it.
Thesis Management · Project Proposal
7
Notes: Three reasons. Relevance: errors here are costly and the regulation requires evidence. Usefulness: one shared source of truth, with rules enforced by the system rather than by human discipline. Academic value: the whole life cycle with a real client.

## Slide 8: Six concepts the system is built on
TECHNICAL BACKGROUND
Relational integrity
Keys, CHECK constraints and triggers in MySQL 8 enforce the rules
Migrations
SQLAlchemy and Alembic evolve the schema in versioned, reversible steps
REST with FastAPI
Resources over HTTP and JSON, with typed validation and OpenAPI docs
JWT and RBAC
Signed tokens and role-based access control, checked against OWASP API Top 10
Single-page app
A browser client decoupled from the API, built and deployed on its own
Audit history
Immutable status records written in the same transaction as the change
Thesis Management · Project Proposal
8
Notes: These are the concepts in section 5.1 of the paper: Codd’s relational model, Fielding’s REST, RBAC by Sandhu et al. and the NIST model, RFC 7519 for JWT, OWASP API Security Top 10, plus the official FastAPI, SQLAlchemy, Alembic and MySQL documentation. Rules that span several rows, like “at most three reviewers”, need a trigger plus validation in the service layer.

## Slide 9: Roles are global; tutor and reviewer are per thesis
ACCESS MODEL
Three global roles
Administrator
Professor
Student
Permissions come from each thesis’s assignments
Professor | Thesis 1 | Thesis 2 | Thesis 3
Prof. A | Tutor | Reviewer | —
Prof. B | President | Tutor | Reviewer
Prof. C | Reviewer | — | Co-tutor
A user who is not assigned to a thesis can neither read nor change it, which blocks broken object-level authorization.
Thesis Management · Project Proposal
9
Notes: This corrects the inherited requirements, which listed “tutor” and “reviewer” as user roles. In practice the same professor is a tutor in one thesis and a reviewer in another, so those permissions must come from the assignment tables. This is also our main defense against the first risk in the OWASP API Security Top 10.

## Slide 10: What existing systems cover
RELATED WORK
Work | Workflow | Committee | Scheduling | Admin. reqs | Similarity | Audit | Per-thesis perms
Li et al., 2012 | Yes | — | — | — | — | — | —
Zhi, 2021 | Partial | — | — | — | — | — | —
Shakerian et al., 2021 | Partial | — | — | — | — | — | —
Silva-Peñafiel et al., 2021 | Yes | Yes | — | — | — | — | —
ThesisIT, 2022 | Yes | Yes | Yes | — | — | — | —
Hariyanto et al., 2025 | Yes | — | — | — | — | — | —
TUM Thesis Mgmt. | Yes | Yes | Yes | — | — | — | Partial
Proposed system | Yes | Yes | Yes | Yes | Yes | Yes | Yes
— means not reported in the cited source, not that the feature is impossible in that system.
Thesis Management · Project Proposal
10
Notes: Works reviewed: a workflow-engine thesis MIS (Li et al., Physics Procedia 2012); topic selection and guidance (Zhi, IEEE ICISE-IE 2021); an LMS for the master’s thesis process (Shakerian et al., 2021); an Ecuadorian titulación system built with Scrum at Universidad Técnica de Cotopaxi (Silva-Peñafiel et al., 2021); ThesisIT, with automatic defense scheduling (Chio et al., 2022); a monitoring-system design (Hariyanto et al., 2025); and TUM’s open-source Thesis Management platform. The table only reflects what each source reports.

## Slide 11: Three things no reviewed system reports
THE GAP
Regulatory requirements
Internships, community engagement and English proficiency, validated before the defense
Similarity records
Each plagiarism check stored with its result, as part of the thesis record
Auditable history
Every status change, with who made it and when
Our difference: these rules are enforced by the database, permissions are derived per thesis, and the platform builds on a schema already designed for the institution.
Thesis Management · Project Proposal
11
Notes: This is the contribution in one slide. The Ecuadorian context, defined by the CES Reglamento de Régimen Académico, adds requirements that generic thesis-management tools do not model.

## Slide 12: Scrum in two-week sprints, data first
METHODOLOGY
Backlog
Planning
Build and test
Client review
Deployed increment
Phase 0: discovery
Validate the open rules with the client and record every decision in a log
Data first
Migration baseline from the inherited schema, then the corrections
Definition of done
Implemented, tested, documented in OpenAPI and shown in the review
Thesis Management · Project Proposal
12
Notes: We follow Scrum (Schwaber and Sutherland, 2020), which has worked well in student capstone projects (Mahnič, 2012) and was also used by the closest Ecuadorian precedent. Each sprint ends with a deployed increment reviewed with the client, and the feedback goes back into the backlog. Phase 0 settles the rules we still need from the client: the official requirement list, documents, the thesis status flow, and how the final grade is computed.

## Slide 13: Seven increments, each delivered end to end
PLAN
Sprint | Increment
0 | Client validation, decision log, repository and CI, migration baseline
1 | Schema corrections; authentication, users and roles
2 | Students, professors, periods; thesis registration; tutor assignment
3 | Thesis status workflow and history; reviewer committee and observations
4 | Similarity checks and administrative requirements; pre-defense gate
5 | Rooms and defense scheduling with conflict detection; jury grading
6 | Analytical reports; hardening, testing and production deployment
[Sprint dates to be aligned with the course calendar]
Thesis Management · Project Proposal
13
Notes: Each increment includes its API endpoints, its user interface and its tests, so every sprint ends with something usable. Features that depend on pending client decisions, such as documents and the exact status flow, are scheduled after Phase 0.

## Slide 14: From proposal to Sprint 0
NEXT STEPS
1
Validate requirements, documents and the status flow with the client
2
Close the data model and the decision log
3
Start Sprint 0: repository, CI and the migration baseline
Questions?
Notes: Close by restating the plan: validate with the client, freeze the data model, and start Sprint 0. Then open the floor for questions.